Minutes of Meeting

of 5th Joint Training Advisory Commission Meeting on Bushehr NPP Repair Personnel Training

Under Contract No. PPM/T-4100 dd September 2017

(hereafter – "Contract")

Tehran									July 01-02, 2019

| Principal Representatives Mr. A. Rahnama (NPPD) Mr. M. Yadollahi (BNPP) Mr. A. Basri (BNPP) Mr. A. Roshankar (TAPNA) Mr. F.Sadeghi | Contractor Representatives Mr. S. Sharabanov (RusAS) Mr. S. Sheptunov (RusAS) Mr. P. Ferreyro Fernandes (RusAS) Mr. O. Shmakov (REA) Mr. V. Filkin (RTA) Mr. Yu. Shavshin (RTA) |
| --- | --- |

- Issues considered

- Implementation of the decisions made at the previous meeting.

- Organization and provision of the theoretical training.

- Organization and provision of the on-the-job training.

- Organization and provision of the initial training.

- General issues.

2.	Information Mentioned:

- With regard to the decisions made at the previous meeting:

    - All decision made at the previous meeting have been reviewed and discussed.

    - Items 3.4.3. and 3.4.4. have not been fulfilled by the Contractor in a proper manner.

- With regard to the organization of the Group A theoretical training and development of documentation:

- The Contractor informed the Principal that 11 (eleven) Group A subgroups completed their theoretical training for their advanced professional training program (Appendix No. 1 to these Minutes of Meeting).

- The Contractor informed the Principal that On-the-job training programs for the advanced professional training program for 12 (twelve) groups were reviewed and agreed by Bushehr NPP and TAPNA representatives (Appendix No. 3 to these Minutes of Meeting).

- With regard to the organization of the on-the-job training at Russian NPPs.

- The Contractor informed the Principal that as of now, 8 (eight) Group A subgroups have completed their advanced professional training program (Appendix No. 2 to these Minutes of Meeting). The Principal expressed unsatisfaction with conducting On-the-Job training for Groups Nos. 8 – 11, due to conducting training for all five trainees in one group for one common topic without taking in consideration of the previous JTAC taken decision, mentioned in item 3.4.3. of JTAC-4 Minutes Of Meeting. The Principal sent an official letter in this regard to the Contractor, letter No. LTR-4200-98579 dated 30.06.2019 for making corrective actions.

- The Contractor informed the Principal that Groups were taught together only on 5 work days out of 20 days (for Group No.8) and 30 days (for Groups Nos. 9 – 11) respectively. Such approach was used with purpose to optimize the training course provision because of limited timeframes. The main fault of the Contractor is not agreeing of such decision with the Principal. But the Principal emphasized that as a minimum 15 work days out of 20 days (for Group No.8) and 30 days (for Groups Nos. 9 – 11) respectively theoretical training was conducted in one group and it is completely in contradiction in previous agreement and the Contract.

- The Parties should conduct some sort of investigation in this regard and exchange received information at the next JTAC meeting.

- With regard to the initial training organization:

- 10 (ten) groups completed their initial training programs (Appendix No. 6 to these Minutes of Meeting).

- Methodological training materials for the initial training program for groups Nos. 7 and 11 were reviewed and agreed by Bushehr NPP and TAPNA representatives. They were provided in compliance with the agreed training programs. Their scopes are less than the amount specified in Appendix No.21 of the Contract.

  - With regard to the general issues:

- The Contractor underscored the importance of submitting information about specialists who are to do on-the-job training at Russian NPPs on time. It takes 45 days to obtain both a permit to enter an NPP and to enter the Russian Federation. All relevant information can be found in Appendix No. 4 to these M.O.M.

3. Decisions Taken:

- With regard to the organization of the Group A theoretical training and development of documentation:

- The JTAC confirmed that the 11 (eleven) Group A subgroups went through their theoretical training for their advanced professional training program (Appendix No. 1 to these Minutes of Meeting). The Contractor should submit all necessary documents in compliance with QAP in order to be approved by the Principal.

- The JTAC approved the 12 (twelve) on-the-job training programs for the advanced professional training program (Appendix No. 3 to these Minutes of Meeting).

- As for organization of the Group A On-the-Job Training under the Advanced Professional Training Program:

- The JTAC confirmed that the 8 (eight) Group A subgroups went through their advanced professional training program (Appendix No. 2 to these Minutes of Meeting). The Contractor should submit all necessary documents in compliance with item 3.2.1. of JTAC-4 M.O.M. in order to be approved by the Principal.

- The joint working group will analyze the carried out on-the-job training of Group A subgroups Nos. 8 to 11 based on on-the-job training logbooks and other related documents at BNPP-1 and submit the result at the next JTAC.

- The Contractor should follow up item 3.4.3., 3.4.4. JTAC-4 M.O.M. dated March 5-6, 2019.

- With regard to the initial training organization:

    - The JTAC approved the methodological training materials for the initial training program for groups Nos. 7 and 11. They were provided in compliance with the agreed training programs. Their scopes are less than the amount specified in Appendix No.21 of the Contract.

    - The JTAC confirmed that the 10 (ten) groups training conducted their initial training programs (Appendix No. 6 to these Minutes of Meeting). The Contractor should submit all necessary documents in order to be approved by the Principal. The list of required documents shall be agreed by the Parties no later than 10.07.2019.

    - The Parties agreed that the Contractor shall conduct theoretical training on topic “Risk analysis focused on maintenance and repair works” with duration of 8 work days (40 hours of training and 24 hours of self-study) including training methodological materials development (in the amount specified in the Contract, excluding Individual training programs development) instead of Initial Training of Group C.10 “Mechanical maintenance workshop”. The training shall start on 27.07.2019.

    - The Parties has agreed the subject plan for Training on the topic “Maintenance and Repair of Control and Safety System Electrical Equipment (КЭ СУЗ)” with duration of 5 work days (25 hours of training and 15 hours of self-study). The Contractor suggested that its labor costs for training methodological materials development is 11,52 man-months and for training conduction in IRI is 0,31 man-months.

    - The Parties shall agree the actual scope of the completed Initial Training activities and make a decision on the financial source to compensate the Contractor’s future costs for conducting the Training on the topic “Maintenance and Repair of Control and Safety System Electrical Equipment (КЭ СУЗ)” before the next JTAC meeting and present the decision on the financial source for final approval by the JTAC.

- With regard to the general issues:

- Approve the Schedule of Advanced Professional Training and Continuing Training for 2019-2020 (Appendix No. 7 to these Minutes of Meeting). The Contractor should specify the start date of training for Group No.3 no later than 19.07.2019.

- The Parties have agreed the procedure, scope of and deadline for submittal of information about specialists who are to be sent to the Russian Federation and approved the Procedure for Submitting Information (Appendix No. 4 to these Minutes of Meeting).

- The next JTAC meeting will be held in Tehran or Moscow on 16-17.09.2019; the Parties will mutually agree the venue later.

Appendices:

- List of Group A Subgroups that Completed Theoretical Training for Advanced Professional Training Program

- List of Group A Subgroups that Completed On-the-Job Training for Advanced Professional Training Program

- List of Approved On-the-Job Training Programs for Group A Advanced Professional Training Program

- Procedure for Submitting Information About Specialists Arriving at Russian NPPs for On-the-Job Training to Rusatom Service JSC

- Information Package for Iranian Specialists Arriving at Russian Federation for On-the-Job Training

- List of Groups that Completed On-the-Job Training for Initial Training Program

- Schedule of Advanced Professional Training and Continuing Training for 2019-2020 (Ver.4)

Principal                                                                                     Contractor

| Mr. A. Rahnama (NPPD) Mr. M. Yadollahi (BNPP) Mr. A. Basri (BNPP) Mr. A. Roshankar (TAPNA) Mr. F.Sadeghi | Mr. S. Sharabanov (RusAS) Mr. S. Sheptunov (RusAS) Mr. P. Ferreyro Fernandes (RusAS) Mr. O. Shmakov (REA) |
| --- | --- |

Appendix No. 1

List of Group A Subgroups

that Completed Theoretical Training

for Advanced Professional Training Program

| Group No. 1 | Reactor repair |
| --- | --- |
| Group No. 2 | Operation and repair of refueling machines |
| Group No. 3 | Maintenance and repair of reactor compartment main equipment hydraulic snubbers and gates of localizing safety systems |
| Group No. 4 | Turbine set repair |
| Group No. 5 | Repair of RCPs and main rotating machines |
| Group No. 6 | Repair of valves of main process systems |
| Group No. 8 | Design engineers |
| Group No. 9 | Process engineers specializing in reactor maintenance and repair |
| Group No. 10 | Process engineers specializing in maintenance and repair of rotating machines and turbine sets |
| Group No. 11 | Process engineers specializing in maintenance and repair of pipelines and heat exchangers |
| Group No. 12 | Repair Preparations and Performance Departments (engineers of Repair Preparations and Performance Departments and engineers of Repair Management Departments) |

Appendix No. 2

List of Group A Subgroups that Completed On-the-Job Training for Advanced Professional Training Program

| Group No. 2 | Operation and repair of refueling machines |
| --- | --- |
| Group No. 3 | Maintenance and repair of reactor compartment main equipment hydraulic snubbers and gates of localizing safety systems |
| Group No. 4 | Turbine set repair |
| Group No. 5 | Repair of RCPs and main rotating machines |
| Group No. 8 | Design engineers |
| Group No. 9 | Process engineers specializing in reactor maintenance and repair |
| Group No. 10 | Process engineers specializing in maintenance and repair of rotating machines and turbine sets |
| Group No. 11 | Process engineers specializing in maintenance and repair of pipelines and heat exchangers |

Appendix No. 3

List of Approved On-the-Job Training Programs

for Group A Advanced Professional Training Program

| Group No. 1 | Reactor repair |
| --- | --- |
| Group No. 2 | Operation and repair of refueling machines |
| Group No. 3 | Maintenance and repair of reactor compartment main equipment hydraulic snubbers and gates of localizing safety systems |
| Group No. 4 | Turbine set repair |
| Group No. 5 | Repair of RCPs and main rotating machines |
| Group No. 6 | Repair of valves of main process systems |
| Group No. 7 | Diesel Generator Overhaul |
| Group No. 8 | Design engineers |
| Group No. 9 | Process engineers specializing in reactor maintenance and repair |
| Group No. 10 | Process engineers specializing in maintenance and repair of rotating machines and turbine sets |
| Group No. 11 | Process engineers specializing in maintenance and repair of pipelines and heat exchangers |
| Group No. 12 | Repair Preparations and Performance Departments (engineers of Repair Preparations and Performance Departments and engineers of Repair Management Departments) |

Appendix No. 4

Procedure for Submitting Information About

Specialists Arriving at Russian NPPs

for On-the-Job Training to Rusatom Service JSC

## The following information must be submitted for every trainee no later than 45 days in advance:

- Group name

- Group number

- Last name, first name

- Job Position

- Passport No. (it is mandatory to inform the Russian side in case a person enters the Russian Federation using one passport but another to train at an NPP; information about both passports must be submitted then)

- Passport date of expiry

- Telephone number

- Residential address in the Islamic Republic of Iran

- Personal protection equipment size (shirt size, hat size, shoe size)

- Copy of the passport

Please note: A passport that is to be used to enter the Russian Federation must be valid for at least 6 (six) months when a person is going to exit the Russian Federation.

## The following information must be submitted no later than 10 days prior to arrival at the Russian Federation:

- Number, date and airport of the flight to the Russian Federation

- Letter signed by the organization head that shows the following:

  - a person has passed a medical check-up and date of such check-up;

  - a person has passed the exams in labor safety and fire safety and dates of such exams;

  - a person has permission to work with ionizing radiation sources (for those who are to do their on-the-job training at the controlled access area);

  - a person has passed the radiation safety exam (for those who are to do their on-the-job training at the controlled access area);

  - maximum permitted radiation exposure (for those who are to do their on-the-job training at the controlled access area).

- List of the signatures of the people who read through and understood the Information Package (Appendix No.5) for Iranian Specialists Arriving at Russian Federation for On-the-Job Training.

Appendix No. 5

## Information Package for Iranian Specialists Arriving at Russian Federation for On-the-Job Training

Iranian specialists arrive at an airport. When exiting the customs area and entering the arrivals hall, they will have Rusatom Service JSC and Rosatom Technical Academy employees waiting for them with a sign that reads "Rusatom Service JSC".

Please note that you should not follow personnel of ASE JSC or other Russian companies; Rusatom Service JSC representatives will be the ones meeting you.

Once you have met with the people meeting you, they will show you the way to motor vehicles that will take you to your hotel at the area where you will do your on-the-job training.

Next day, the foreign specialists will have motor vehicles sent to pick them up and take them to the NPP where they will do their on-the-job training. The pick up time will be specified after the arrival at the hotel. One must have the passport that was used to obtain a permit to enter the NPP.

Phone numbers of Rusatom Service JSC representatives:

- Sheptunov Sergei Pavlovich: +7-909-623-03-44

- Shchedrina Olga Viktorovna: +7-906-722-80-38

- Cherkesova Anna Valerievna: +7-925-736-40-88

- Rusatom Service JSC office: 8-495-995-76-80, ext. 6101

List of the people who read the document

| No. | Last name, first name | Date | Signature |
| --- | --- | --- | --- |

Appendix No. 6

List of Groups that Completed On-the-Job Training

for Initial Training Program

| Group No. 1 | Reactor maintenance |
| --- | --- |
| Group No. 2 | Controlled Access Area rotary equipment |
| Group No. 3 | Controlled Access Area static equipment |
| Group No. 4 | Free Access Area rotary equipment |
| Group No. 5 | Free Access Area static equipment |
| Group No. 6 | Diesel Generator |
| Group No. 7 | Engineering maintenance |
| Group No. 8 | Design engineering |
| Group No. 9 | Preparation and planning |
| Group No. 11 | Quality Control |