##### WP035, Rev 6, Sept.’09

## IRA/4/035: ACTION PLAN FOR IMPLEMENTATION OF ACTIVTIES IN 2009-2011

9. Enhancement of owner’s competences and continuous improvement of project management system

to promote and support strong ownership

| No. | Type of Activity | Description | Date/Duration/ Duty Station | Estimation of Resources | Implementing Officers | Status/Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 9.1.1 | Technical Visit | Technical Visits to NPP in construction and commissioning | Q3 2009 Romania |  | B. Gueorguiev/ A. Fayazbakhsh | Completed |
| 9.2 | EM 9.2.1,2,3 | Preparatory visits for project review meetings | Q4 2009 |  | B. Gueorguiev/ A. Fayazbakhsh |  |
|  |  | Preparatory visits for project review meetings | Q4 2010 |  | B. Gueorguiev/ A. Fayazbakhsh |  |
|  |  | Preparatory visits for project review meetings | Q4 2011 |  | B. Gueorguiev/ A. Fayazbakhsh |  |
| 9.3 | EM 9.3.1,2,3 | Project review meetings and End year evaluation | Q4 2009 |  | B. Gueorguiev/ A. Fayazbakhsh |  |
|  |  | Project review meetings and End year evaluation | Q4 2010 |  | B. Gueorguiev/ A. Fayazbakhsh |  |
|  |  | Project review meetings and End year evaluation | Q4 2011 |  | B. Gueorguiev/ A. Fayazbakhsh |  |
| 9.4 | EM 9.4.1,2,3 | Advisory visits on issues relevant to project management and implementation (on request) | 2009 |  | B. Gueorguiev/ A. Fayazbakhsh | In process |
|  |  | Advisory visits on issues relevant to project management and implementation (on request) | 2010 |  | B. Gueorguiev/ A. Fayazbakhsh |  |
|  |  | Advisory visits on issues relevant to project management and implementation (on request) | 2011 |  | B. Gueorguiev/ A. Fayazbakhsh |  |
| 9.5 | EM | Regular advisory visits to provide on-site support to NPPD and BNPP-1 on issues relevant to project management and implementation. | 2009 - 2011 |  | B. Gueorguiev/ A. Fayazbakhsh | One visit per month |

##### WP035, Rev 6, Sept.’09

10. Further Development of Training System and Human Performance Enhancement

| No. | Type of Activity | Description |  | Dates/Duration/ Duty Station |  |  | Estimation of Resources |  |  | Implementing Officer |  | Status/Comments |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 10.2 Assistance in the development of Full-Scope Simulator |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10.2.2 | EM | Assist in evaluation of the BNPP-1 FSS performance |  | Q1 2011 Dates TBD Bushehr |  |  | IEX - 4 m/w 1 IAEA staff – 1 m/w |  |  | A. Kazennov / S. Niyazi | To be implemented after modernisation of FSS on the basis of the start-up of BNPP-1 |  |  |
| 10.3 Assistance in the acquiring, by the NPPD/BNPP, the BNPP-1 specific Training Programmes and Training Materials |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10.3.1 | EM | Assistance in the review process of bid evaluation |  |  | Q3 2010 |  |  |  |  | A. Kazennov / S. Niyazi |  |  |  |
| 10.3.2 | EM CSA | Assistance in the review of selected Training Programmes and Training Materials |  |  | Q3 2011 |  |  |  |  | A. Kazennov / S. Niyazi |  |  |  |
| 10.5 Assist in the development and implementation of Supervisory and Management Training Programmes |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  | Some of planned activities will be postponed and implemented during 2010 |
| 10.4 Support to Evaluation of BNPP Training Programmes (task 2.6 in 2008) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10.6 Establishment and Development of Training System for BNPP Maintenance |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 10.6.1 10.6.2 10.6.3 | WS | Assist NPPD in establishing and development of Training System for BNPP Maintenance Personnel including development of mock-ups | Q1 2010 |  |  |  |  |  | A. Kazennov/ S. Niyazi |  |  |  |  |
|  | EM |  | 2010 |  |  |  |  |  | A. Kazennov/ S. Niyazi |  |  |  | Time to be determined at the WS |
|  |  |  | 2010 |  |  |  |  |  | A. Kazennov/ S. Niyazi |  |  |  |  |

##### WP035, Rev 6, Sept.’09

11. Establishment and timely implementation of an Integrated Management System (IMS) for NPPD and BNPP

| No. | Type of Activity |  | Description | Date/Duration/ Duty Station |  |  | Estimation of Resources | Implementing Officers |  | Status/Comments |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 11.2.1 |  | Review Mission | Establishment of Integrated Management Systems for NPPD and BNPP |  | Q1 2011 Tehran/ Bushehr | 2 weeks (1 week in Tehran, 1 week in Busher) 1 IAEA 3 IEX 13000 USD |  |  | P. Vincze / S.Choupanzeydeh |  |  |
| 3.4 |  | WS and EM | Fundamental managerial concepts with consideration of IMS requirements |  | 19-23 Jan.2009 Vienna | 2 IEX, 5 NEX |  |  | P. Vincze S.Choupanzeydeh |  | Postponed task 3.8 Completed |
| 11.3.1 |  | WS/EM | Transfer of experience on continues improvement methods and planning with due consideration of safety requirements in order to customer/stakeholder satisfaction and employee motivation |  | Q1 2010 |  |  |  | P. Vincze S.Choupanzeydeh |  |  |
| 11.4.1 |  | WS | Evaluation and improvement of assessment processes of NPPD Co. for achievement of quality and safety objectives by all organizations involved in the construction of BNPP-1 |  | Q2 2010 |  |  |  | P. Vincze S.Choupanzeydeh |  |  |
| 11.5.1 |  | WS | Assist in development of leading indicators for effective management system |  | Q3 2010 |  |  |  | P. Vincze S.Choupanzeydeh |  |  |

12. Management of I&C equipment installation and acceptance

| No. | Type of Activity |  | Description | Date/Duration/ Duty Station |  | Estimation of Resources |  | Implementing Officer |  | Status/Comments |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 12.1.1 | WS | Transfer of experience during start up with focus on I&C |  |  | Q4 2009 / Q1 2010 Bushehr |  | 1 IAEA staff + 2 external experts 3 m/w |  | Glockler / Sheikholeslami |  | Time TBD according to the progress of BNPP-1 project |

##### WP035, Rev 6, Sept.’09

13. Successful application of safety criteria and guidelines during the commissioning and start-up

| No. | Type of Activity | Description | Date/Duration/ Duty Station | Estimation of Resources | Implementing Officer | Status/Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 13.1.1 | WS | Measures to effectively & efficiently initiate start up and commercial operation of NPP focuses on VVER-1000 reactor | 19-23.092009 BNPP | 1 IAEA staff + 2 external experts 3 m/w | Y. Inoue Derakhshandeh | In proces |
| 13.2.1 | WS | Transfer of experience, knowledge and good practices during the pre-operational tests and commissioning of Tianwan NPP in China (VVER-1000 reactor | 06 -10..06 2009 BNPP-1 | TBD | Y. Inoue Derakhshandeh | Completed |
| To add. | WS | Preparation and arrangement for Bushehr NPP turn-over packages and management of spare parts | 28.09, - 2.10. 2009 Vienna | 1 IAEA staff + 2 External Experts/4 Nat.Experts | A. Renev. Derakhshandeh | In process |

##### WP035, Rev 6, Sept.’09

14. Operating organization capable in using recommended training, quality and safety management methods and tools

| No. | Type of Activity | Description | Date/Duration/ Duty Station |  | Estimation of Resources | Implementing Officer | Status/Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 14.4.1 | EM | Support in reviewing BNPP-1 ISI program on the basis of results of PSI with focus on ensuring integrity of PSI and ISI | Q4/2009 TBD BNPP |  | 1 IAEA staff + 4 ext.experts 5 m/w | K. Kang,R. ShoulerA. Renev /H. Derakhshandeh, M. Sheikholeslami | Postponed task 6.1 On the basis of the 10% inspection of SG tubes |
| To add. | SV/WS | Participation in appropriate regional activities on familiarization with NPP information /documentation system (including IT) to support CM | TBD 1 week |  | 3 Iranian participants, 3 m/w | M. Lipar (possible involvement of ESS) /H. Derakhshandeh | Postponed task 6.7 Iran sent the request; difficulties with host organization In process |
| 14.2.1 | WS | Transfer of experiences on preservation of water chemistry regime in the primary and secondary circuits and reduction of corrosion effects. | 24-28.10 2009? |  |  | A. Renev /H. Derakhshandeh | In progress |
| 14.7.1 | WS | Good practices in ALARA principle application | TBD 2009 |  |  | M. Lipar (possible involvement of NSRW) /H. Derakhshandeh |  |
| 14.9.1 14.9.2 | WS EM | Predictive and preventive Maintenance Programme development |  | 7-11.11 2009 BNPP |  | A. Renev/P. Vincze /H. Derakhshandeh | In process |
|  |  | Predictive and preventive Maintenance Programme development (follow-up) |  | Q2 2011 |  | M. Lipar/P. Vincze /H. Derakhshandeh |  |
| 14.12.1 | WS | Good practices on human recourse management and methods of enhancement of humane performances |  | Q1 /2010 |  | A. Kazennov/S. Fotedar (possible involvement of PPSS) /H. Derakhshandeh |  |

| No. | Type of Activity | Description | Date/Duration/ Duty Station | Estimation of Resources | Implementing Officer | Status/Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 14.16.1 14.16.2 14.16.3 | EM | Assistance in development of administrative procedures (objective, scope and level of details) | Q2 2009 |  | P. Vincze/G. Vamos /H. Derakhshandeh | Request with clarification to be submited by end March |
|  |  | Assistance in review of management procedures – QAP(O) – for operation stage | TBD |  | P. Vincze/G. Vamos /H. Derakhshandeh | Need and time to be decided after first EM (14.16.1) |
|  |  | Assistance in review of administrative procedures | TBD |  | P. Vincze/G. Vamos /H. Derakhshandeh |  |
| 14.17.1 14/17.2 | EM SV | Assistance in preparation for Pre-OSART mission | Q1/2010 |  | M. Lipar /H. Derakhshandeh |  |
|  |  | Good practices in ALARA principle application | Q2 2010 |  | M. Lipar (possible involvement of NSRW) /H. Derakhshandeh |  |
| 14.1.1 14.1.2 | WS EM | Assistance in development of outage management programme | Q2 2010 |  | M. Lipar/P. Vincze /H. Derakhshandeh |  |
|  |  | Assistance in development of outage management programme | Q4 2011 |  | M. Lipar/P. Vincze /H. Derakhshandeh |  |
| 14.5.1 | EM | Evaluation of Configuration Management System and assistance in its implementation | 2010 - 2011 |  | M. Lipar/P. Vincze /H. Derakhshandeh/ |  |
| 14.8.1 14.8.2 | EM SV | Assistance in Radioactive Waste Management programme improvements | Q1 2010 |  | Z. Drace/M. Lipar (possible involvement of NSRW) /H. Derakhshandeh/ | Topic from recommendations provided in 2008 |
|  |  | Radioactive Waste Management programme improvements | Q32010 |  | M. Lipar (possible involvement of NSRW) /H. Derakhshandeh |  |

| No. | Type of Activity | Description | Date/Duration/ Duty Station | Estimation of Resources | Implementing Officer | Status/Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 14.10.1 | EM | Assistance in preparation of modification of BNPP Compact Simulator according to the BNPP Project | Q4 2010 |  | A. Kazennov /H. Derakhshandeh |  |
| 14.11.1 | EM | Evaluation of training and retraining programs and tools and methods for increase of personnel training efficiency. | Q2 2011 |  | A. Kazennov/M. Lipar /H. Derakhshandeh | Follow-up of 14.2.1 |
| 14.13.1 | WS | Proactive safety management during operation and outage and operational safety performance indicators | Q2 2010 |  | M. Lipar /H. Derakhshandeh |  |
| 14.14.1 | WS | Event and Accident Analyses techniques/assessment of human errors | Q1 2011 |  | M. Lipar /H. Derakhshandeh |  |
| New 65/01 | EM | Maintenance programme, strategies, replacement parts and rotating machinery tests | 14-17.12 2009 Vienna | 2 EX + 4NC | R. Shouler/M. Sheikholeslami, H. Derakhshandeh | In progress |
| New 9027/01 | EM | Assessment of integration of waste management activities related to support of BNPP-1 | 19-21.12 2009 Tehran | 2 IAEA saff | Z. Drace/ M.Sheikholeslami | In progress |

##### WP035, Rev 6, Sept.’09

15. Nuclear Safety and Technical Support

| No. | Type of Activity | Description |  | Date/Duration/ Duty Station | Estimation of Resources | Implementing Officer | Status/Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 7.1 | EM | Assist in review of FSAR 3, 15 a) preparatory assessment b) review mission |  | Ch.3, 6-10 June 2009, Tehran | 2 staff members +7 experts, 8 m/w | A. Godoy, El-Shanawany/ M. Sheikholslami | Postponed task 7.1.2 a) completed b) Completed |
| 7.2 | FS | Fellowship on thermo-hydraulic analyses |  | 2009 | Italy 1 experts (NPPD and NNSD) | M. El Shanawany/ M. Sheikholslami | Postponed task 7.9 New nominations submitted In process (Bulgaria) |
| 7.3 | FS |  | Fellowship on neutronic analyses | 2009 | Bulgaria 2 experts (NPPD and NNSD) | M. El Shanawany/ M. Sheikholslami | Postponed task 7.10 New nominations submitted Completed |
| 7.4 | WS |  | Neutronic analysis | 08-12.082009, Tehran | 5 m/w | M. El Shanawany/N. Tricot M. Sheikholslami | Postponed task 7.18b) Completed |
| 7.5 | a) WS |  | Further strengthening capabilities with focus on deterministic analysis as a basis for PSA Workshop | Q4 2009—Q1,2010 Tehran or Vienna | 2 experts/ 3 months/TBD | M. El Shanawany/N. Tricot M. Sheikholslami | Postponed tasks 7.19 and 7.23b) Proposals on the scope issues, and nominations to be submitted |
|  | b) FS |  |  | TBD |  |  |  |
| 7.6 | WS |  | Start up experiment of the BNPP-1 for the completion of NPP database and validation of models for accident analysis (in conjunction with chapter 15) | 2010 1 week/ Bushehr | 1 staff member+3 experts | M. El Shanawany/N. Tricot M. Sheikholslami | Postponed task 7.20 2-3 months before physical start-up |
| 7.7 | SV |  | To familiarize the NPPD experts with design feature of ISRW storage | 2009/1 week/ | 3 experts from NPPD, 3 m/w | Z. Drace M. Sheikholeslami | Postponed task 7.21 Nomination submitted |
| 15.2.1 | WS |  | WWER In Core Fuel Management activities including preparation of optimized core pattern configuration by applying an overall optimization model | Q4 2009 |  | M. El Shanawany/ M. Sheikholeslami |  |
| 15.3.1 | EM |  | Steady state thermal-hydraulics parameters of WWER reactor including coupling thermal-hydraulic codes with neutronic | Q2 2010 |  | M. El Shanawany/ M. Sheikholeslami | Topics will be defined on the basis of completed FS under tasks 7.2 and 7.3 |
| 15.4.1 | WS |  | Transient analysis (reactivity initiated transients) of WWER by neutron kinetics codes in line with FSAR Chapter 15 | Q4 2011 |  | M. El Shanawany/ M. Sheikholeslami |  |
| 15.6.1 | WS |  | Assistance in the fields of minimization of Radwaste production in different stages at NPPs | Q2 2011 |  | M. El Shanawany/ M. Sheikholeslami |  |
| New | EM |  | Assistance in strengthening owner’s technical support infrastructure for BNPP-1 operation | Q4 2009 TBD |  | R. Shouiler, Henderson/ M. Sheikholeslami |  |

##### WP035, Rev 6, Sept.’08

16. Enhancement/ Strengthening of physical protection and nuclear security

| No. | Type of Activity | Description | Date/Duration/ Duty Station | Estimation of Resources | Implementing Officers | Status/Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 16.3.1 | WS | Assistance in preparation of physical protection procedures | Q2/Q3 2009 Tehran | TBD | A. Stadalnikas/ Ms. Amini |  |
| 16.4.1 | WS | Security Culture | 2009 Tehran | TBD | A. Stadalnikas/ Ms. Amini |  |
| 16.2.1 | Procurement | Assistance in procurement of software for Nuclear Material Accounting and Control (NMAC) and needed training | Q4 2009 | TBD | A. Stadalnikas/ Ms. Amini | In process |