Mr. Pavlov

Sub. : Submitting the working plan of spare parts working group of repairs on 2017

Dear Sir

Following the letter No. LTR-4300-113729 dated 14.06.2016 , please find attached herewith the working plan of dispatched team . Some points shall be mentioned in this regard as follows :

1- You are requested to make arrangements in such a way that the representatives of the said parts manufacturers participate in the meetings according to the attached plan .

2- In parallel with the meetings with the manufacturers , discussions shall be convened between the representatives of the Contractor and the Principal , on the other contractual , safety class of parts , etc. , issues .

3- Technical , financial proposals have been provided for 241 items out of 1655 ones via the letter No. 007/09-14/01-01/96 dated 22.06.2016 so far . You are requested to issue instruction to submit technical/financial proposals for the remained items which have priority ASAP , based on which the representatives of the other seven (7) factories are invited to the meeting ( blank dates in the plan have been determined for the said 7 factories ) .

4- The status of the other items shall be specified in the second round of talks.

Faithfully yours

M. Jafari

BNPP Project Manager

Nabavi(7168)

14/4/1395