|  | International Atomic Energy Agency |  |
| --- | --- | --- |

Department of Technical Cooperation (TC) # End-of-Mission Report

| Title: | Expert mission to review the existing NPPD management system through comprehensive comparison with GS-R3 |
| --- | --- |
| Project Number: | IRA4038 |
| Project Title: | Upgrading NPPD's Safety and Engineering Infrastructure for Planning and Construction of Two NPP Units with Pressurized Light Water Reactors (PWR) in Bushehr |
| Name of Expert: | Mr. Mihai Murafa (IAEA), Mr. RikVANBRABANT (Belgium), Mr. Neculai FLORESCU (Romania) and Mr. Nils-Goeran, JOHANSSON (Sweden) |
| Dates of Mission: | 02-06 November 2013 |
| Counterpart: Please provide full contact details for the Institute and main counterpart | Mr. S. Choopanzeideh, NPPD. |

Terms of reference:

Describe the specific objectives of the assignment and the duties to be performed by the expert as they relate to the objectives.

In 2009, the Nuclear Power Production and Development Company (NPPD-Co.), with headquarters in Tehran, decided to begin the transition from a management system based on IAEA SS 50 Q/C to a process based management system, in accordance with the IAEA safety standards GS-R-3, GS-G-3.1 and GS-G 3.5.

In the framework of continuous improvement NPPD-Co requested the IAEA to conduct an expert mission to assist in a further improvement of the implementation of the management systems of NPPD-Co.

Duties performed by the expert:

Describe the work carried out to meet the terms of reference as set out above. Please include any technical, logistical, administrative and other problems encountered, and any other considerations of importance. Please include also the Agenda and List of persons met.

NOTE: Figures, tables and annexes should be mentioned in the body of the text and should be numbered in the order in which reference is made to them (e.g. Fig.1, Fig. 2, Table 1, Table 2, Annex 1, Annex 2, etc.).  All attachments should be clearly labeled.

The mission was held at the headquarters of NPPD-Co in Tehran and conducted by Mr Mihai Murafa (IAEA, team leader), Mr Nils Goeran Johansson (Sweden), Mr Rik Vanbrabant (Belgium) and Mr Neculai Florescu (Romania).

During the first day the counterpart presented the NPPD headquarters management system, main functions and responsibilities, organization structure, interfaces with other parties and the transition from Quality Assurance management to Integrated Management System based on GS-R-3. The presentation was followed by detailed discussions. The justification for the transition to a process based management system and a number of processes were discussed.

In the second part of the first day three presentations were delivered by the experts. The first presentation showed an example of Swedish State Power Board corporate office organization, their organization, management structure, work models, performance objective and evaluation criteria. The second presentation showed a management system and organization of an operating organization of a nuclear power plant.

The third presentation provided a practical example about how the Romanian Nuclear Electrica company developed and implemented a management system and how the headquarter controls the NPP activities; which are their roles and responsibilities and what type of oversight activities are performed. Clarifications were provided as requested by NPPD personnel.

During the second day, in the morning session, the counterpart presented “NPPD Processes and developed process maps”. The presentation was followed by discussions between NPPD personnel and the experts. During the discussions issues were clarified and NPPD personnel demonstrated good knowledge regarding process approach and development. The experts expressed their opinion and provided examples based on their experience.

In the afternoon session NPPD presented their “Document and records control process and content of the MS manual”. The presentation was followed by discussions, specifically regarding the content of the MS manual.

In the morning session of the third day the counterpart presented “Evaluation and assessing processes in NPPD Co.”. The presentation was followed by discussions between NPPD personnel and the experts.

In the afternoon two other topics were introduced by the counterpart with presentations on “Evaluation and monitoring processes” and “Surveillance and technical inspection process”. The presentations were followed by lively discussions between NPPD personnel and the experts, supported by clarifying presentations by the experts.

In the morning session of the fourth day the counterpart presented “Planning and control process in NPPD Co.”. The presentation was followed by discussions between NPPD personnel and the experts. NPPD demonstrated a good approach to planning and the experts provided recommendation.

The counterpart requested advice related to Risk Management. The experts provided the information based on their knowledge in this area.

In the afternoon two other topics were presented by the counterpart “Knowledge Management process” and “Management System Requirements (MSRs) Developed for life Cycle of NPP”.  During the presentations NPPD explained why this document is needed. The presentations were followed by discussions between NPPD personnel and the experts, supported by clarifying presentations by the experts.

During the final day the draft report was prepared by the experts, and discussed, clarified, amended and agreed with the counterpart. The report was structured to reflect the objective of the mission, and to assist NPPD Co. in finding opportunities for further improvement of their management system activities in accordance with GS-R-3.

The counterparts who participated in the discussions and the final meetings are presented in Appendix II.

- Appendix I: Overview of the NPPD presentations

Subjects discussed during mission at NPPD-Co

Title

NPPD presentation of the headquarters management systems

NPPD Processes and developed process maps

Documents and records control process & content of MS manual

Evaluation and assessing processes in NPPD Co.

Evaluation and monitoring processes

Surveillance and technical inspection process

Planning and control processes in NPPD Co.

Knowledge Management process

Management System Requirements (MSRs) developed for life-cycle of NPPs

- Appendix II: LIST OF PARTICIPANTS

NPPD-Co participants during mission

| Name | Position |
| --- | --- |
| S. Choopanzeideh | QM Manager |
| M. Salimpour | Planning and control Manager |
| A. Rahnama | KM Manager |
| Sh. Shareghi | Head of planning of documentation section |
| H. Ataeikachouei | Head of quality evaluation section |
| P. Hedayatzadeh | QM Expert |
| M. Khavari | QM Expert |
| S. Saidalei | Surveillance and technical inspection Expert |
| M. Memar | Surveillance and technical inspection Expert |
| A. Abdi | Planning and control Expert |
| A. Noorbakhsh | Planning and control Expert |
| M. Ebrahimpour | Planning and control Expert |
| S. Mozari | Planning and control Expert |
| M. Ghavam | KM Expert |
| M. Panaahie | KM Expert |
| R. Fadaee | KM Expert |

Conclusions:

An assessment of the results and impact of the expert’s mission, relevant conclusions, including an evaluation of the degree of success in solving the problems encountered.  Provide an analysis and description of any additional training, expert services and equipment that are considered to be necessary if the project’s objectives are to be met.  Suggestions or recommendations made concerning future work should take into account the advisory role of the IAEA and the limitation on funds that may exist.

The staff of the NPPD-Co. who participated in the mission displayed a frank attitude during the discussions. The presentations given and the discussions held demonstrated that NPPD staff has good knowledge of their processes and is committed to develop and implement an Integrated Management System based on GS-R-3 requirements.

The required processes, the interfaces between the processes, and the input and output requirements of each process are defined. NPPD indicated that a large number of the processes and sub-processes are developed and approved, but full implementation needs still additional effort.

Although not reviewed, the counterpart indicated that departmental procedures and instructions are available.

The presented process model and the preparatory work which has been carried out forms a sound basis for the full implementation of GS-R-3 requirements.

A number of processes and related documents were discussed in more detail. These discussions and the practical examples which were presented by experts provided possible solutions to help NPPD in addressing future challenges.

It was observed that the NPPD staff has a good understanding of a process based management system.

The recommendations given by the experts will help NPPD in the further improvement of the implementation of the management system based on GS-R-3.

Recommendations:

NOTE: Each group of recommendations is a separate table. Please enter each recommendation in a separate row in the table. To enter a new row within each table, press the "TAB" key.

Recommendations to the Counterpart Institution and National Counterpart:

- The counterpart is recommended to verify and ensure that the core business processes reflect the mission statement of NPPD. - NPPD is recommended to examine and evaluate the content and structure of their and BNPP management systems, to ensure both management systems are harmonized, cover all the processes and there are no overlaps between the two management systems. NPPD should also clarify the interface with BNPP and assure the oversight process is in line with NPPD mission and responsibilities, respecting BNPP mission for the safe operation of the NPP. - Within NPPD integrated management system, interrelated management processes and support processes should be combined in order to optimize the number of processes and minimize the number of interfaces. - The counterpart is recommended to review and clearly understand responsibilities, ownership and accountabilities of functions/persons involved in performing processes, especially when safety and performance efficiency is impacted. - NPPD is recommended to ensure that when appointing roles and responsibilities for processes, senior management is accountable for all IMS processes. - When appointing process owners, the counterpart is recommended to make sure that not too many processes are under the same process owner. - The NPPD MS manual should describe: - the organization’s mission and business activities, - the internal organization and IMS, - the fulfilment of all requirements sustained by supporting documents. - NPPD is recommended to apply a graded approach when developing the internal audit plan, by taking into consideration the results from previous audits. - When performing external audits of suppliers, NPPD is recommended to limit these audits to goods and services delivered directly to NPPD; BNPP should be responsible for developing and implementing their own procurement process. - NPPD is recommended to only oversee the performance of BNPP procurement process and refrain from active involvement. - The counterpart is recommended to further develop the process of self-assessment and a standard procedure should be created, based on available models like WANO, INPO, etc. - Self-assessment is recommended to be performed by each process owner on a periodic basis. The findings and proposals for improvements should be included in the assessment report. The report should be discussed with the top management team and management expectations related to safety, efficiency and continual improvement should be clearly identified and communicated. - The counterpart is recommended to refresh the knowledge and understanding of the process model concept throughout NPPD organization based on the process model presented by the experts (demonstrating the contribution of the process outcome to the achievement of the corporate mission, identifying the client and the client expectations, designing the process map, determining the required resources and applicable inputs, identifying monitoring indicators, defining the target values for indicators). - NPPD is recommended to use process monitoring as an instrument of continual improvement and involve top management team in this process. - The counterpart is recommended to include an experienced person in operating a NPP in the team that performs technical inspections and supervision of BNPP. - The counterpart is recommended to consider separating the “Planning and controlling” process in two, as long as the first part of presentation is related to development of the long term Strategic Business plan (5 to 10 years perspective) and the second is related to short term operational plan (yearly to 5 year perspective). The final client for the strategic plan is the AEOI who receives the final report, whereby the client of the operational plan is NPPD itself as operating organization. - NPPD is recommended to consider the strategic business plan as part of the core processes for NPPD, since it refers directly to their mission, and should be considered as Long Term Plan. The second process concerning the planning and controlling of the short term operational plan can be part of the support processes. - The counterpart is recommended to review the MSRs against other authority requirements different of the Nuclear Regulatory Body requirements. If necessary additional requirements should be taken in consideration. - The knowledge management process is recommended to be fully implemented by the counterpart and should be aligned with the NPPD objectives.

Recommendations to the Government:

N/A

Recommendations to the Agency:

N/A