|  | International Atomic Energy Agency |  |
| --- | --- | --- |

MINUTES OF MEETING

Review of Iran TC Projects: IRA/2/012, IRA/2/013 & IRA/2/014

27 – 29 January 2018

- Tehran, NPPD

- Participants

- Iran:

- Mr. Ahmadian

- Mr. Derkhashandeh

- Mr. Fatourechian

- Mr. Ghods

- Mr. Deylami

- Mr. Talebianzadeh

- Mr. Ertejaie

- Mr. Shahabizadeh

- Mr. Raji

- Mr. Choupanzadeh

- Mr. Rahnama

- Mr. Khezri

- Mr. Akbari

- IAEA:

- Ms. Mishar

- Mr. Roué

- Mr. Tarren

- Mr. Ulses

- Mr. Vincze

- Objectives:

- Review of progress of TC Projects IRA/2/012 and IRA/2/013, update of project work plan of IRA/2/013 and launch the implementation of IRA/2/014

- IRA/2/012: Increasing NPPD’s capability in planning and implementing activities related to design and construction of two new pressurized light water NPP units in Bushehr with emphasis on safety (will be terminated early 2018)

- IRA/2/013: Enhancing the level of operational safety and reliability of the Bushehr Nuclear Power Plant-1 (will be terminated end of 2019)

- IRA/2/014: Upgrading and improving the required skills and effectiveness in the NPPD’s capabilities for implementation of the two new light water NPPs at Bushehr site project with emphasis on safety (4-year-project)

- Discussion on preparation of Next Coordination Meeting in Q2/2018 in Vienna – 2 days in early May, specific dates to be confirmed by both sides

- Work Done

- Agenda of the meeting was discussed and approved (Attachment 1)

- Update of the Agreed Actions of Q4/2017 (Oct.) during last Coordination Meeting

- Project Progress to date for both projects was presented by the Counterpart and PMO with IAEA inputs in 2017 and beginning of 2018 (January). The meeting discussed the lessons learnt towards improved implementation from both sides

- NPPD requested the following new tasks on IRA/2/013:

  - WS on establishment of Corporate Emergency Control Center of BNPP-1 in operating organization

  - WS on establishment of Design Authority for BNPP (end of 2018)

  - Organization of training of risk spectrum computer code for LPSA

  - WS on development of risk monitoring programme for BNPP-1

  - EM to review the progress of methods and SW for independent root-cause analyses of BNPP-1 (follow-up of the previous EM)

  - EM on Assessment of Risk Management Program for BNPP-1 operation

  - SV on TSO in western countries with focus on WWER NPPs

- A revised expert form (for expert mission planning) to be sent to the IAEA 3 months prior to mission has been presented

- Fellowship Training on construction and commissioning management with focus on Safety Requirements (task 4.1.5 IRA/2/012): IAEA informed NPPD that China will be the host for this activity. IAEA asks that previous participants should not be part of the upcoming fellowship because of similarities in subject and technical tour.

- The installation of the Environmental Monitoring Software (ESTE) will take place Q1/2018 at Bushehr site

- Participation of Iranian expert in a SALTO mission as an observer, possibly Q4/2018. NPPD will send the nomination form (1NEX) by latest end of February 2018

- IAEA will consider participation of Iranian expert in a corporate OSART mission as an observer, (possibly in November in Russian Federation). IAEA will inform NPPD by the end of March 2018

- IAEA will consider participation of Iranian expert to a SV on “lesson learned and obtain experiences about implementing the management system including independent nuclear oversight function”. IAEA will inform NPPD by the end of June 2018

- SV on "specific issues of integrated KWU equipment into BNPP-1 Project" will be replaced by an Expert Mission at BNPP with 2 IEX from KWU Design NPPs (Task 3.2 IRA/2/013)

- NPPD will continue discussions at national level regarding potential request for an INIR mission to Iran

- Conclusions

- Projects IRA/2/012 and IRA/2/013 are being implemented as planned with delay in the progress of IRA/2/012 due to issues related to contractual agreement in the implementation of BNPP-2 and 3

- The work plans of IRA/2/012, IRA/2/013 and IRA/2/014 were updated and agreed. In total, 5 activities in the plan for implementation during first half of 2018 under all projects. Available funding under the projects is adequate to support the implementation of all these planned activities

- The next Review Meeting will be held in VIC in early May 2018.

- Attachment:

- Agenda of the Meeting

Attachment 1

|  | International Atomic Energy Agency |  |
| --- | --- | --- |

Agenda

IRA TC Projects Review and Planning Meeting

(27 – 29 January 2018)

Tehran, Iran

| Saturday, 27 January |  |
| --- | --- |
| Time | NPPD: IRA2012, IRA2013 & IRA2014 Mr. Vincze/Mr. Tarren/ Mr Roue |
| 9:30-10:30 | Introductions - Agenda review & Meeting Deliverables - Review of overall status of actions as agreed in Oct 2017 meeting |
| 10:30 – 11.30 | - Status of operation of BNPP-1 and progress of construction of two more NPP units at Bushehr site by NPPD |
| 11:30 – 13:00 | Discussion on: - Project progress - Priority for the project – medium and near term - Target deliverables in 2018 |
| 13:00 – 14:00 |  |
| 14:00 – 17:00 | Discussion on: - Clarification of scope and objective for the activities schedule for Q2-Q3 2018 - Future collaboration in particular under TC Cycle 2020-2021 |
| Sunday, 27 January |  |
|  | Meeting is not possible due to weather condition |
| Monday, 29 January |  |
|  | NPPD: IRA2012, IRA2013 & IRA2014 Mr. Vincze/Mr. Tarren/ Mr Roue/Mr. Ulses/Mr Santini |
| 9:00-13:30 | Continue Discussion on: Clarification of scope and objective for the activities schedule for Q2-Q3 2018 [Note: PMO participated in this session in particular to discussion about project budget] |
| 14:30-17:00 | Finalize updated work plan & Preparations of meeting’s minutes |