|  |
| --- |
| **Participants** |
| **The Principal's** | **The Consultant's** | **The Contractor's** |
| Mr. Alidadi | Mr. Ahmadi | Mr. M. Fadeev (JSC ASE) |
|  | Mr. Moein | Mrs. E.Kazakova (JSC ASE EC) |
|  | Mrs. Faranal Aziz | Mrs. L. Kozhina (JSC ASE EC) |
|  |  | Mr. A. Khlebnikov (JSC ASE EC) |
|  |  | Mr. A.V. Shapkin (JSC ASE) |

| **№** | **Discussed Issues& Decisions Made** | **Discussed** | **Decisions** | **Deadline** | **Responsible** |
| --- | --- | --- | --- | --- | --- |
|  | For all tender of equipment of 2.3 classes, the Parties agreed that the opening of envelopes with the financial part should be performed simultaneously with the rest of the bid of the participating company. The Contractor will send the changed wording of the Procedure BU2.0903.0.0.PM.DC0009 items by an official letter to the Principal until … | ☑ | ☑ |  | Contactor |
|  | For tender of safety class 4 equipment, the Parties retain the relevant requirements of the Procedure BU2.0903.0.0.PM.DC0009 for opening envelopes with the financial part separately at the evaluation stage after the completion of the examination of the remaining part of the applications of the participating companies.The Principal will work out the possibility of simultaneous opening of envelopes for equipment of safety class 4, taking into account the provisions of the law on tenders, and the Parties will return to the discussion of this issue later. | ☑ | ☑ | Under control | Principal |

|  |
| --- |
| **Signed by:** |
| **The Principal** | **The Consultant's** | **The Contractor** |
| Mr. Alidadi | Mr. Ahmadi | Mr. M. Fadeev (JSC ASE) |
|  | Mr. Moein | Mrs. E.Kazakova (JSC ASE EC) |
|  | Mrs. Faranal Aziz | Mrs. L. Kozhina (JSC ASE EC) |
|  |  | Mr. A. Khlebnikov (JSC ASE EC) |
|  |  | Mr. A.V. Shapkin (JSC ASE) |