WANO-MC Regional Crisis Center 2021 Action Plan

| No. | Action | Due date | Responsible person | Notes |
| --- | --- | --- | --- | --- |
| - Organizational activities. RCC Working Documentation. |  |  |  |  |
|  | Conclusion of bilateral Agreements between RCC and AKKUYU NUCLEAR JOINT STOCK COMPANY (JSC, Turkey) | Within the year 2021 | WANO-MC, Akkuyu NPP, JSC (Turkey) |  |
|  | RCC working group meetings | Within the year 2021 | WANO-MC, REA, OO/NPP |  |
|  | Development of the RCC action plan for 2022 | 01 December 2022 | WANO-MC, OO/NPP, REA |  |
| - RCC operation |  |  |  |  |
|  | Organization of the RCC operation under the Regulations on the RCC, Regulations on the RCC information exchange and Procedure for the RCC operation: - submission of a prompt notification to the RCC in case of general emergency/on-site emergency - submission of information to the RCC on process and radiation parameters in case of general emergency/on-site emergency - submission of information to the RCC on safety-significant events at NPP - testing of communication channels - testing of communication with the staff in charge of the interaction with the RCC - testing of communication with the national expert organizations and experts - submission of the RCC data bases to the OO/NPP - submission of the RCC messages, etc. | On a permanent basis, under the RCC documents | WANO-MC, REA, OO/NPP, RCC |  |
|  | Revision of the RCC data bases (RCC forms: RCC-1a, 1b, 1c, 1d, 1e), forms 6-2, 6-3 and their submission to the WANO Moscow Center | 31 January 2021 | OO/NPP |  |
|  | Compilation of the RCC data bases (RCC forms: RCC-1a, 1b, 1c, 1d, 1e), forms 6-2, 6-3 | 28 February 2021 | RCC |  |
| - Communication Channels, Hardware-Software Complexes |  |  |  |  |
|  | Implementation of the action plan on organizing communication and data transmission to the RCC | Within the year 2021 | REA/Armenian NPP |  |
|  | Conducting of Member Support Mission at Akkuyu NPP on organizing of satellite communication channel between Armenian NPP and RCC (if needed) | Within the year 2021 | Akkuyu NPP |  |
|  | Implementation of regular tests of video-conference communication with the RCC participants of 2-nd and 3-rd level, optionally of 1-st level | Within the year 2021 as per dedicated schedule | REA, WANO-MC, OO/NPP |  |
| - RCC Infrastructure |  |  |  |  |
|  | Archive of the RCC technical documentation - Submission of the technical documentation to the RCC (in Russian or English) in accordance with the range agreed upon - Submission of the OO/NPP technical documentation changes, and updating of hard and electronic copies of the RCC archive documentation - Translation of the English version of the OO/NPP technical documentation into Russian | Constantly | WANO-MC, RCC, OO/NPP |  |
| - Exercises and drills |  |  |  |  |
|  | Participation of the RCC Functional group as a part of OPAS team in EP exercises/drills at Rosenergoatom NPPs (Russia) | In accordance with REA schedule | REA, WANO-MC, RCC, OO/NPP |  |
|  | ### EP exercise/drill at the Mochovce or Bohunice NPP (Slovak Republic): - Development of the programme for the RCC participation in the international emergency exercise - RCC participation in the emergency exercises - Analysis of the results, development of proposals based on the participation results | Within the year 2021 | Mochovce or Bohunice NPP, RCC, OO/NPP RCC, OO/NPP |  |
|  | ### EP exercise/drill at the Armenia NPP (Armenia): - Development of the programme for the RCC participation in the Exercise - RCC participation in the emergency exercises - Analysis of the results, development of proposals based on the participation results | Within the year 2021 | Armenia NPP, RCC, OO/NPP RCC, OO/NPP |  |
|  | ### EP exercise/drill at the Temelin NPP or Ducovany (Czech Republic): - Development of the programme for the RCC participation in the international emergency exercise - RCC participation in the emergency exercise - Analysis of the results of the RCC participation in the emergency exercise, development of proposals based on the participation results | Within the year 2021 | Temelin or Ducovany NPP, RCC, OO/NPP RCC, OO/NPP |  |
|  | EP exercise/drill at the Bushehr NPP (Iran): - Development of the programme for the RCC participation in the Exercise - RCC participation in the emergency exercises - Analysis of the results, development of proposals based on the participation results | Within the year 2021 | Bushehr NPP, RCC, OO/NPP RCC, OO/NPP |  |
|  | EP exercise/drill at the Belorussian NPP (Republic of Belarus): - Development of the programme for the RCC participation in the Exercise - RCC participation in the Exercise - Analysis of the results, development of proposals based on the participation results | Within the year 2021 | Belorussian NPP, RCC, OO/NPP RCC, OO/NPP |  |
|  | EP exercise/drill at the Kozloduy NPP (Bulgaria): - Development of the programme for the RCC participation in the international emergency exercise - RCC participation in the emergency exercise - Analysis of the results of the RCC participation in the emergency exercise, development of proposals based on the participation results | Within the year 2021 | Kozloduy NPP, RCC, OO/NPP RCC, OO/NPP |  |
|  | EP exercise/drill at the Kudankulam NPP (India): - Development of the programme for the RCC participation in the international emergency exercise - RCC participation in the emergency exercise - Analysis of the results of the RCC participation in the emergency exercise, development of proposals based on the participation results | Within the year 2021 | Kudankulam NPP, RCC, OO/NPP RCC, OO/NPP |  |
|  | EP exercise/drill at the Loviisa NPP (Finland): - Development of the programme for the RCC participation in the Exercise - RCC participation in the Exercise - Analysis of the results, development of proposals based on the participation results | Within the year 2021 | Loviisa NPP, RCC, OO/NPP RCC, OO/NPP |  |
|  | EP exercise/drill at the Paks NPP (Hungary): - Development of the programme for the RCC participation in the international emergency exercise - RCC participation in the emergency exercise - Analysis of the results of the RCC participation in the emergency exercise, development of proposals based on the participation results | Within the year 2021 | Paks NPP, RCC, OO/NPP RCC, OO/NPP |  |
|  | EP exercise/drill at the Tianwan NPP (China): - Development of the programme for the RCC participation in the international emergency exercise - RCC participation in the emergency exercise - Analysis of the results of the RCC participation in the emergency exercise, development of proposals based on the participation results | Within the year 2021 | Tianwan NPP, RCC, OO/NPP RCC, OO/NPP |  |
|  | EP exercise/drill at the one of Ukraine NPP: - Development of the programme for the RCC participation in the international emergency exercise - RCC participation in the emergency exercise - Analysis of the results of the RCC participation in the emergency exercise, development of proposals based on the participation results | Within the year 2021 | NNEGC Energoatom, RCC, OO/NPP RCC, OO/NPP |  |
|  | Conduction of open date Emergency Exercise with one of the RCC participants | Within the year 2021 | REA, WANO-MC, OO/NPP |  |
|  | RCC participation in EP exercises/drills with simulated event at WANO NPPs (with unknown scenario and unannounced) | 6 exercises/drills in total | RCC |  |
|  | Participation of RCC Working Group members in a National EP Exercises at NPP as observers Consider partial funding for participation from 2021 | Annually from 2021 | OO/NPP WANO MC |  |
| 6. 2021 RCC Report |  |  |  |  |
|  | Development of the draft 2021 RCC Report | 15.11.2021 | WANO-MC, REA |  |
|  | Discussion of the draft 2021 RCC Report | 01.12.2021 | WANO-MC, OO/NPP |  |
|  | Development of the final version of the 2021 RCC Report to be submitted to the WANO-MC GB meeting | 15.12.2021 | WANO-MC |  |

WANO-Moscow Center Director											           Vasily Aksenov

Head of the RCC Working Group									                      		Vladimir Khlebtsevich

Deputy Head of the RCC Working Group											Sergey Vybornov