## Slide 2: WANO-MC Governing Board meeting April 2015 Jo Byttebier
Plant of Focus:

## Slide 3: Plant of Focus: Context
WANO Internal Assessment 2012:
Cross-Cutting Issue 2
The ability of WANO to identify and focus attention on the poor performing plants, i.e. those that pose the higher operational nuclear safety risk compared to the rest of the industry, and provide appropriate support to improve, varies from Region to Region. Gaps exist in several regions.

## Slide 4: Plant of Focus
Purpose of this presentation?
Present progress of the Plant of Focus project

## Slide 5: Plant of Focus- Current Status
On 4 December 2014, the WANO Governing Board approved to forward the draft Plant of Focus policy note to the RC Governing Boards for comment

## Slide 6: Plant of Focus- Current Status
The RC Governing Boards commented the Policy note in February and March:
Plants representing higher operational nuclear safety risks and Plants requiring additional WANO assistance (preventive) should not be in one single Policy note.
Workgroup adapted the Policy note accordingly.

## Slide 7: Plant of Focus: Current Status
We distinguish now two main categories of plants:
Plants receiving/requesting normal or increased WANO assistance
Plants of Focus representing a higher operational nuclear safety risk compared to the rest of the industry and that need a recovery plan and specific assistance from WANO
The proposed Plant of Focus policy is now limited to this second category of Plants.

## Slide 8: Plant of Focus: Current Status
Workgroup developed and finalised a draft WANO Guideline WPG 10 in line with the current adapted Policy Note.
The WANO Guideline is now scrutinized by the RCs

## Slide 9: Plant of Focus: Next Steps
April 2015 | WANO governing Board approves the Plant of Focus policy
May - June 2015 | Each RC develops and approves an RC implementation procedure in line with the WANO Policy and WANO Guideline
June 2015 | ELT approves Plant of Focus Guideline in line with the Policy Policy and Guideline are published on Member website
June 2015 | Each RC Approves Budget 2016 to fully implement the Plant of Focus process

## Slide 10: Plant of Focus: Next Steps
Starting from July 2015 | Each RC selects/ assigns people to the Plant of Focus process (second half of 2015) - RC Plant of Focus Project responsible - RC Plant of Focus Committee members - RC personnel in each of the programmes to collect and provide information to the committee - Potential Industry advisers - WANO RC contact persons/ site representatives for the sites when considered Plant of Focus

## Slide 11: Plant of Focus: Next Steps
October 2015 | Present the Plant of Focus process in the BGM in Toronto
TBD | Fully implemented Plant of Focus Process in all RCs