MoM Dated: 02.Feb.2021

Participants: Mr. Ghazi,Mr. Nazriev,h Mr. Zunak, Mr. Zhelko, Mr. Ebrahimzadeh

Subject: Contract for supply of HRID equipment for SG inspection

The following Issues discussed in the skype meetings:

1. Mr. Ghazi suggested that HRID NDT/Atomkomplekt try to shorten delivery period of the equipment and inform bnpp about minimum time for delivery of the equipment in both cases: without qualification and with qualification.
2. Mr Ghazi will be informed about extra cost for qualification of the equipment in Mosow.
3. Mr. Ghazi will review training program which already received and inform Atomkomplekt/HRID his idea about this program. This program shall indicate which part of training will be done in Bushehr and which one in Moscow or Zagreb.
4. Functional test of the equipment will be done in Zagreb, and if BNPP agree, Qualification of the equipment will be performed in Moscow. All of these activities will be performed in present of the BNPP specialists.
5. After receiving of the equipment in Busher, BNPP will do incoming control of the equipment in presence of the Atomkomplekt/ HRID NDT specialists. If details, spare parts and documents are complete and there is no visual damage on the details, BNPP agreed to pay Last 10% payment of the contract.
6. Aromkomplekt/ HRID NDT agreed that Guarantee period of the equipment will be 24 months after delivery of the equipment to Busher.