To: Mr.Alexey Emelianov Deputy Technical director

Sub: On-the-job training at the Kalinin NPP

Dear Sir,

Please be informed that following the supervision made by the representative of the Principal on the manner of the on-the-job training of five staff of engineering design section of BNPP M&R (training subgroups 8, 9, 10, and 11 of group A as engineering designers, design engineers on the reactor M&R, design engineers on M&R of the turbine set rotary equipment and design engineers of pipeline M&R) from 27.05.2019 to 29.05.2019 in Kalinin NPP, the observations indicate that the aforementioned training is not conducted favorably and in many cases does not comply with the requirements of the Contract and bilateral decisions. Therefore, the current quality of on-the-job-training implementation is not approved by the Principal. You are kindly requested to remove the existing non-compliances and issue order for taking appropriate corrective measures.

Some of the non-compliances observed regarding the requirements mentioned in the QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q, and also requirements and decisions made in the Joint Training Advisory Commission (JTAC) meeting on Bushehr NPP M&R Personnel Training are as follows:

- There was no suitable organization and planning for holding on-the-job training at working place appropriate for on-the-job training program of each training group with respect to the limited and specified time of the presence of trainees at Kalinin NPP (i.e. not complying with the requirements of the paragraph 7 of item 3.1 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q).

- Training has not been conducted at working places. Theoretical training has been provided in the seventh floor in the laboratory building of the plant which is not considered as the working place of any of the jobs participating in the training. The aforementioned location was not also suitable in terms of arrangements and training aids (video projector and whiteboard) and availability of training materials for holding theoretical training (i.e. not complying with the requirements of item 5.1.4 and 5.2 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q).

- All five trainees in four different jobs were trained in just one training group and with only one person in charge of training. However, in accordance with the Contract, one person in charge of training should be allocated for maximum two persons in every training group at working place of on-the-job training (according to the item 3.4.3 of the 4th JTAC M.O.M and requirements of item 5.1.8 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q).

- The CVs of persons in charge of training have not been submitted to the Principal before on-the-job training. Also the Contractor has not provided CVs of persons in charge of training at working places (i.e. not complying with the item 5.1.7 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q).

- The person in charge of on-the-job training was not adequately prepared for providing training and was not able to answer the questions (i.e. not complying with the requirements of the item 5.1.7 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q).

- The person in charge of on-the-job training program has not already been familiar with the on-the-job program of trainees (i.e. not complying with the requirements of the column four of the table mentioned in the item 5.2 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q) and was not aware of the Terminal and Enabling training objectives related to training topics and did not state the training objectives at the beginning of the lessons (i.e. not complying with the requirements of the column one of the table mentioned in the item 5.2.1 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q). also there was no control on achieving the training objectives at the end of the lesson (i.e. not complying with the requirements of the item 5.1.14 and column one of the table mentioned in the item 5.2.1 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q).

- The person in charge of training left his training place for several hours due to being busy and did not take special compensatory measures for his absence (i.e. not complying with the requirements of the item 5.1.7 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q).

- The date and the time of training did not comply with the items registered and signed in on-the-job training logbook (i.e. not complying with the requirements of the item 5.1.3 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q).

- According to the on-the-job training registration logbook, no special training topic was provided in the first three days of on-the-job training and only 20 hours of training was registered and signed in accordance with on-the-job training program in the relevant logbook and no compensatory measures were taken by the contractor in this regard (i.e. not complying with the requirements of the item 5.1.5 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q)

- No program was observed for evaluating the knowledge and skill of trainees on the part of person in charge of on-the-job training program (i.e. not complying with the requirements of the item 5.1.12 and 5.1.14 of QAP of on-the-job training No. IR1.2A.QP.0100.I000.07I00Q). Also the entry level control was not held for the trainees and only the related protocols were completed.

Sincerely yours

H.Ghaffari

Bushehr NPP Manager and Managing Director