HOST PLANT: BUSHEHR nuclear power plant

TSM TOPIC: Outage management with an approach of optimization of organizing and planning for activities of maintenance and repair in outages.

PLANT REQUEST:

1- How should be planning, organizing and coordinating the maintenance and repair activities?

2- With which methods can the quality of maintenance and repair activities be improved and promoted?

3-How should maintenance and repair activities be transferred to contractor?

DESCRIPTION OF THE PROBLEM:

1-Optimization of organization structure of outage management and kind of necessary changes in organizational structure of division managements, sections… in outages- changes in production shifts and role and performance of operators in outages.

2-Neccesary documentation for implementing repair processes in outages, how

the develop graphs of scheduling of maintenance and repair activities during outages.

3- Methods for decreasing time of implementing repair and maintenance activities during outages, methods for optimization and decreasing maintenance and repair expenses during outages.

4-Introducing and presenting effective role of using applicable programs, new softwares, advanced instruments in decreasing the time and expenses during outages.

5-How to organize and prepare maintenance and repair during outages, how to organize maintenance and repair activities which were transferred to contractor, controlling and supervising the repair activities of contractor.

The base of establishing this technical support mission, lunching into operation of BNPP and implementing the first doing overall and middle maintenance & repair of unit in 2013-2016

OBJECTIVES AND OUTCOMES OF THE TSM:

1-Receiving new suggestions and ideas in line with improving and promoting manner of planning and organizing the maintenance and repair activity during outages.

2-Using useful experiences for implementing applied programs and software s in order to optimize and decrease the time and expenses of maintenance and repair of outages.

3-Interchange of experiences for outsourcing the activities of maintenance and repair of outages.

TYPE OF TSM:

This technical support mission can be held in two ways:

1-Interchange of experiences in framework of specialized group of NPPs experts (Diagnose-Advice) In the form of joint seminar with participation of 20 to 30 experts of NPPs or other WANO member organizations.

PROPOSED DATES:

In order to hold this technical support mission, it is suggested that technical support mission should be done in the framework of experience exchange with specialized group of WANO Expert team (Diagnose-Advice) in the second square of 2014 in the internal of second half of April until first half of May. (20-25th April or 27th Ap- 2th May).

PROPOSED EXPERTS/PLANTS/COUNTRIES:

It is suggested that WANO MC experienced experts be selected from outage manager and experienced experts of planning and coordination of maintenance and repair activities.

It is suggested that NPP unit of Russian or Ukraine be considered for visit of expert group of planning and coordination activities of maintenance and repair of BNPP.

ADDITIONAL REMARKS:

THE HOST INTERFACE REPRESENTATIVE FOR THIS TSM WILL BE:

BNPP maintenance and repair division

Name:Mosavi Kourosh

Job Position:Manager of planning and cooardination section.

Phone:+98 771 411 2724

Fax: +98 771 411 2710

E-mail: Movahedi@NPPD.CO.IR

THE CONTACT PERSON FOR THIS TSM WILL BE:

Name:Seyedhosseini Seyedabbas

Job Position:Head of planning group.

Phone: +98 771 411 2723

Fax: +98 771 411 2585

E-mail: haghnegahdar@nppd.co.ir