for Services Rendering on Topic:

«Elaboration of TAVANA Co. (Tehran) Development Strategy»

# SERVICE DESIGNATION

Elaboration of TAVANA Co. (Tehran) development strategy.

Purpose of services rendering:

- NPPD operating company scientific and technical policy formation;

- necessary skills formation among TAVANA Co. personnel at Bushehr NPP operation scientific and technical support performance;

- Bushehr project follow-up methodical support, including modifications management.

# Bushehr project follow-up methodical support, including modifications management.SERVICE DESCRIPTION

## Scope (list) of the services to be rendered

In the course of the Contract implementation, services shall be rendered by the Contractor on TAVANA Co. development strategy elaboration, having been formed in Tehran (Iran) for Bushehr NPP scientific and technical support (hereinafter referred to as the Services) on the following issues:

2.1.1 Proposals elaboration on the company development structure and organizational chart formation related to NPP scientific and technical support rendering.

2.1.2 Methodical assistance in regulatory database formation required for NPP operation safety assurance and cooperation with supervisory authorities.

2.1.3 Methodical support rendering to Iranian specialists while quality management system framing.

2.1.4 Methodical support rendering at NPP operation scientific and technical support basic areas development at whole lifetime cycle stages:

- operation;

- maintenance and repair;

- engineering support;

- operation experience;

- radiation safety;

- chemical technology;

- emergency planning and response;

- severe accident management;

- symptom-oriented emergency instructions;

- resource characteristics management (ageing management);

- accounting codes;

- probability safety analysis;

- decommissioning;

- RAW handling;

- research and experimental design works.

2.1.5 Elaboration of TAVANA Co. development strategy proposals for short-term (3-5 years) and long-term (up to 2030) outlook.

## Description of the services to be rendered

2.2.1 Proposals elaboration on the company development structure and organizational chart formation related to NPP scientific and technical support, the following issues included:

- Global experience and the company activities analysis performance, proposals provision on the company structure and necessary relations  enhancement inside and outside, and also tasks and responsibility description performance.

- Proposals preparation on a process model formation by TAVANA Co. of a Customer’s NPP operation engineering and technical support.

- Proposals provision on vocational training and gaining of professional skills in each job position in the sphere of scientific and technical support.

- Proposals preparation on the Contractor company’s permanent Representative office creation in TAVANA Co. territory and TAVANA Co.’s permanent Representative office in the Contractor company’s territory.

- Proposals preparation while taking decisions in the sphere of scientific and technical support.

2.2.2 Methodical support at the regulatory database formation required for NPP safe operation assurance and cooperation with supervisory authorities, the following issues included:

- Methodical assistance rendering at OTD elaboration, regulating TAVANA Co. activities.

- Analysis of regulatory documents (RD) elaboration and implementation effective system in the sphere of nuclear power use in IRI.

- Methodical assistance rendering in the course of RD list formation.

- Technical assistance/consultations provision at individual RD elaboration.

- Methodical assistance rendering at deviations analysis from RD requirements at Bushehr NPP operation.

- Consultation services rendering at Plan of actions elaboration on deviations elimination from RD requirements in the course of Bushehr NPP operation or at required corrective actions elaboration.

2.2.3 Methodical assistance rendering to Iranian specialists at quality management system formation, the following included:

- Technical assistance/consultations provision at the quality assurance system analysis at TAVANA Co. functioning.

- Recommendations and consultations provision at the quality management system formation.

- Technical assistance/consultations provision at quality regulatory documents elaboration.

- Technical assistance/consultations provision at the quality management system (QMS) elaboration and implementation.

2.2.4 Methodical assistance rendering at professional skills gaining by  TAVANA Co. specialists related to STS tasks solution by means of dispatching those specialists to RF companies involved in scientific and engineering and technical support of Bushehr NPP and TAVANA Co. including training/on-the-job training under the schedule approved by the Principal.

2.2.5 Methodical support rendering at Bushehr NPP operation scientific and technical support basic areas development, the following issues included:

- STS elements required for nuclear power plants safe and efficient operation;

- Comparative analysis of Rosenergoatom Concern, foreign operators and engineering companies’ STS and ETS structures;

- STS current state audit in Iran;

- Demand prediction in STS different elements in Iran;

- Analysis of risks and hazards to the nuclear industry of Iran.

2.2.6 Proposals elaboration on TAVANA Co. development strategy for short-term (3-5 years) and long-term (up to 2030) outlook, the following issues included:

- Proposals on STS areas over NPP whole lifetime cycle required for the power plant safe and efficient operation and for new power units construction support;

- Proposals on TAVANA Co. optimal organizational chart and list of required tooling and methods necessary for STS system implementation;

- Proposals on a roadmap drafting (plan schedule), which will enable to sequentially perform organizational alterations and tooling adoption implementation monitoring;

- Assessment of predictive financial and economic model on the basis of which one can monitor strategy and risk analysis implementation.

# SERVICES REQUIREMENTS

## General requirements

3.1.1 The Services rendering location is Tehran (Islamic Republic of Iran), TAVANA Co. office.

3.1.2 For the Services rendering the Contractor will dispatch its specialists to TAVANA Co. in Tehran according to the secondment schedule approved by the Principal.

3.1.3 Secondment of the Contractor’s specialists to Tehran to TAVANA Co. office shall be carried out against Principal’s applications, specifying secondment terms and duration, number and qualification of the Contractor’s specialists and the areas of activities for organizational and technical support rendering to comply with Subsection 2.1. Each secondment shall not last longer than 30 days.

3.1.4. The dispatched Services rendering specialists shall be integrated within TAVANA Co. manning table to comply with Subsection 2.2.

3.1.5 The Contractor’s dispatched specialists candidates shall be approved by the Principal.

3.1.6 The Services shall be rendered in compliance with the nuclear power engineering regulatory and technical documents in effect in Iran and at Bushehr NPP.

3.1.7 The Principal shall produce to the Contractor all regulatory and technical documentation required for the Services rendering, in the Russian language.

3.1.8 In the course of the Services rendering at TAVANA Co. in Tehran working language (language of communication between the Contractor and Iranian specialists) shall be English. Translation into Russian will be the Principal’s responsibility.

## Requirements to the rendered services guarantee

3.2.1 The Contractor guarantees high qualification of its specialists dispatched for the Services rendering.

3.2.2 The Contractor guarantees that the Services quality will comply with the up-to-date experience and knowledge as well as with international standards and practices in the sphere of NPP operation.

3.2.3 The rendered Services guarantee period is at least 6 (six) months as from date of the rendered Services acceptance report signing by the Parties.

# RENDERED SERVICES RESULTS

4.1 The Services rendering result will be a draft of the Company development strategy issued to TAVANA Co. Iranian specialists. The Draft shall preliminary be agreed with Iranian specialists.

4.2 A Services rendering report related to actions implementation set forth in items 2.2.1-2.2.6 shall be elaborated and agreed with TAVANA Co. Iranian specialists. The Report shall contain the following:

STS internal and external foctors analysis in Iran:

- STS elements required for power plants safe and efficient operation

- Benchmarking: STS and ETS structure of Rosenergoatom Concern, foreign operators and engineering companies

- STS current state audit in Iran

- Demand prediction in STS different elements in Iran

- Analysis of risks and hazards to the nuclear industry of Iran

Objective model recommendations

- Cooperation chart with NPP, OC, supervisory authorities, other STO of Iran, RF etc.

- NPP operation ETS process model formation by TAVANA Co.

- Manning table and organizational chart recommendations

Objective functional recommendations

- TAVANA Co. functional amendment recommendations at NPP LC stages

- Functions distribution recommendations between NPP and TAVANA Co.

Objective tooling recommendations

- STD, database

- plans and methods of personnel training

- REDW formation and implementation methods

- operation and service problems solution and practices enhancement    approaches

Organizational reformation roadmap

- Consolidated plan schedule of TAVANA Co. development activities;

- Detailed plan schedule for 2017-2019 for TAVANA Co. organizational and technical support rendering in the framework of Contract dated 25.02.2015 № CNT-ETS/4100-1

Predictive financial and economic model

# PARTICIPANTS

JSC VNIIAES

Joint stock company «All-Russian research institute on nuclear power plants operation» is a subsidiary dependent enterprise of JSC «Concern Rosenergoatom» and perform functions of Scientific Coordinator on all problems related to RF nuclear power plants operation.

Over the years, JSC VNIIAES is a Scientific Coordinator and the main designer of the regulatory, normative documents for an operating organization by trend of NPP safety assurance based on requirements of Rostechnadzor Norms and Rules and IAEA Recommendations. At the same time, standardization, unification and compatibility of the developed regulatory and operational documentation with the previously performed works is provided.

JSC Atomtechexport

JSC ATEX is an engineering company comprehensively solving issues of operational support of pre-contractual activities, foreign NPP Units construction, commissioning and operation.

JSC Rusatom Service

JSC «Rusatom Service» is a specialized company established 5 years ago, comprised into «Electrical energy» division, it provides the foreign VVER-type NPPs with complete range of services and deliveries required for operation and repair assurance. Even now, the company is present at market in 15 countries across the world and maintains 25 of 37 existing NPP VVER-type Units outside Russia.

# INVOLVED EXPERTS

To perform the mentioned Services, highly qualified specialists will be involved.

All experts have long-term experience in different areas of scientific-and-technical and engineering support of nuclear power plants operation at different lifetime stages.

The list of the main experts involved in these services rendering is provided below:

| No. | Name | Company | Position | Area of activities |
| --- | --- | --- | --- | --- |
|  | A.N. Lupishko | JSC VNIIAES | First deputy general director, director of VNIIAES RTC | All areas |
|  | A.V. Mikhalchuk. | JSC VNIIAES» | Deputy director of VNIIAES-RTC, director of division | All areas |
|  | B.S. Samoylov | JSC VNIIAES» | Head of department | Operational documentation provision. Quality management |
|  | V.V. Zhudenkov | JSC VNIIAES | Deputy head of department. Head of subdivision | Calculation and analytical investigations of process modes |
|  | V.F. Tyapkov. | JSC VNIIAES | Head of department | Technologies and NPP water chemistry modes control |
|  | A.F. Getman | JSC VNIIAES | Head of subdivision | NPP ageing management |
|  | A.D. Kosov. | JSC VNIIAES | Deputy head of department on RS, ecology and labor protection – head of subdivision on radiation safety and emergency response | Emergency planning and response, radiation protection |
|  | N.A. Vinogradov. | JSC Concern Rosenergoatom | Head of subdivision | Emergency mobile facilities |
|  | A.P. Rumyantsev | JSC ATEX | Deputy general director – technical director | All areas |
|  | S.D. Kalinichenko | JSC ATEX | Deputy technical director for maintenance and technical documentation | All areas |
|  | D.A. Grigoriev | JSC ATEX | Head of department | All areas |

# COMMERCIAL PROPOSAL

Cost of Services rendering amounts 365 000 EUR.