

Project INSC IRN3.01/16 Lot 2
Support in the stress tests exercise

Monthly Report

Reporting period: May 2019

Contractor's report number IRN3.01/16/MR-013

Revision 0°, 13 June 2019

INSC Contract No. 2017/387-889

Prepared by:

|  |  |  |  |
| --- | --- | --- | --- |
| Organization | Name | Signature | Date |
| The Contractor | Jiri Sedlak |  | 13 June 2019 |

Approved by:

|  |  |  |  |
| --- | --- | --- | --- |
| Organization | Name | Signature | Date |
| The Contractor | Jozef Misak |  | 14 June 2019 |

Terms of Content

[1. Progress of activities 3](#_Toc11323978)

[2. General assessment of the progress 3](#_Toc11323979)

[3. Completed milestones during reporting period 3](#_Toc11323980)

[4. Milestones to be completed during next reporting period 3](#_Toc11323981)

[5. Problems encountered during reporting period 3](#_Toc11323982)

[6. Foreseen deviations to the time schedule 3](#_Toc11323983)

[7. Recommendations and requests 3](#_Toc11323984)

[8. Attachments - minutes or reports from official meetings (if relevant) 4](#_Toc11323985)

# Progress of activities

Effort was concentrated on work regarding all information gathered within the Consultancy Meeting into individual chapters of the draft of the self-assessment report. Some information is still pending and should be send to the Contractor asap. The work at the Contractor continued to finalize the particular chapters to be able to join them into one document to be presented within the upcoming Technical Meeting in Tehran.

# General assessment of the progress

The progress of the project was upgraded by the effect of the Consultancy Meeting; however the delay does not allow to disseminate draft of the report well in advance to the Technical Meeting to enable to particular stakeholders to prepare comments beforehand. The draft of the report including set of recommendations for discussion is going to be presented at the meeting.

# Completed milestones during reporting period

None.

# Milestones to be completed during next reporting period

Progress Meeting.

# Problems encountered during reporting period

No exceptional problems.

# Foreseen deviations to the time schedule

Potential deviation to the time schedule will depend mostly on the standpoint of the End-user to the suggested recommendations. It hardly can be foreseen now since the recommendations have also their economical and other aspects. The time needed for finalizing the draft of the self-assessment report is about a month from the common agreement on the Action Plan to become ready for sending to INRA (and Lot-1). However, the Working Group 4 could start the work on implementation of those recommendations which will be approved during the Technical meeting just after that (including prioritisation of them).

# Recommendations and requests

The issue of the next End-user specialists visit to EU needs to be discussed within the frame of the upcoming Progress Meeting.

# Attachments - minutes or reports from official meetings (if relevant)

None.